## Slide 1: Agile Presentation
Travis Hutchinson
CS-250
Oct. 15, 2024

## Slide 2: Explaining Agile Roles:
Product Owner: Focuses on the product; defining its vision, features, and priorities. They act as a liaison between the development team and customers, and ensure the product meets customer needs and business objectives.
Scrum Master: Focuses on the process, facilitating the team and ensuring they follow Agile practices. They help the team work together, remove obstacles, and protect them from distractions.
Development Team: A self-organized and cross-functional group of Testers and Developers.

## Slide 3: Explaining Agile Phases:
Planning: In this phase, the team collaborates to define the project's vision, goals, and scope. User stories are created, and the backlog is prioritized.
Design: During this phase, high-level architecture and design decisions are made. The focus is on creating a flexible design that can accommodate future changes.
Development: The actual coding process takes place in iterative cycles (sprints), where the team develops features based on prioritized user stories.
Testing: Testing occurs throughout the development process, including unit tests, integration tests, and user acceptance testing. Continuous testing is integrated into the sprints.
Deployment: Once features are developed and tested, they are deployed to a production environment. This can be done incrementally, allowing for partial releases.
Review and Retrospective: At the end of each sprint, the team conducts a review to demonstrate what has been built and gathers feedback. A retrospective follows to discuss what went well and what could be improved.
Maintenance: After deployment, the software enters a maintenance phase, where it is monitored and updated based on user feedback, bug reports, and evolving requirements.
Notes: //Notes on Importance of each Phase//
Planning: Establishes a clear understanding of what needs to be achieved, aligning the team and stakeholders on expectations. It sets the groundwork for subsequent iterations.
Design: A well-thought-out design helps prevent significant issues later in development. It ensures that the solution is scalable and maintainable.
Development: This phase delivers tangible progress. Regular iterations allow for quick adjustments based on feedback, enhancing product quality and alignment with user needs.
Testing: Early and continuous testing helps identify defects early, reduces the cost of fixing bugs, and ensures that the product meets quality standards before release.
Deployment: Frequent deployments provide users with new features and improvements quickly. It fosters a feedback loop where user input can be incorporated into future iterations.
Review and Retrospective: These sessions are critical for continuous improvement. They help the team refine their processes, enhance collaboration, and address any challenges faced during the sprint.
Maintenance: Ongoing maintenance ensures the software remains functional and relevant over time. It also helps the team respond swiftly to any issues that arise in production.

## Slide 4: Describing the Waterfall Model:
In a Waterfall Development Approach, the process is linear and sequential, typically consisting of distinct phases: gathering requirements, design, implementation, testing, and maintenance. Each phase must be completed before moving to the next, which contrasts sharply with the iterative nature of Agile.
Example: Addressing a Feature Change
Agile:
1- Iterative Development: In Agile, changes can be addressed in short sprints. For instance, if a stakeholder identifies a need for a feature adjustment, the team can prioritize this change in the next sprint planning meeting.
2- Continuous Feedback: Regular check-ins and demos allow the team to gather feedback frequently, making it easier to pivot based on stakeholder input.
3- Collaborative Environment: Agile fosters collaboration so developers, testers, and stakeholders can discuss changes together, leading to quicker resolution and adaptation
Waterfall:
1- Requirement Lock-In: Once the requirements are defined and the design phase is complete, changes can be difficult to incorporate. If a stakeholder requests a change, it will likely require revisiting the requirements and design phases, which could delay the project significantly.
2- Limited Feedback Loops: Feedback is usually gathered only at the end of the testing phase, meaning issues or necessary adjustments may not be identified until late in the process, risking misalignment with stakeholder expectations.
3- Rigid Linear Structure: The waterfall model's linear structure can lead to a situation where significant rework is required, resulting in increased costs and extended timelines.
Notes: In summary, an Agile approach is adaptive, allowing for ongoing adjustments and stakeholder involvement throughout the project. In contrast, the waterfall approach is more rigid, making it challenging to accommodate changes once the project has progressed past initial phases. This can lead to longer development cycles and a product that may not meet user needs as effectively.

## Slide 5: Waterfall or Agile Approach:
Choosing between a Waterfall or Agile approach involves several factors that can influence the success of a project. Some key considerations are:
Waterfall:
1. More suitable for large, complex projects with well-defined requirements. The linear structure helps manage extensive documentation and coordination.
2. Works best when requirements are stable and unlikely to change. If you have a clear vision and detailed specifications from the start, waterfall can provide a structured approach
3. Limited stakeholder involvement after the initial requirements phase, making it less ideal for projects requiring ongoing input.
Agile:
1. Ideal for smaller to medium-sized projects or those with evolving requirements, where flexibility and adaptability are crucial.
2. Better for projects with uncertain or changing requirements. Agile accommodates modifications through iterative development and regular feedback.
3. Encourages continuous collaboration and stakeholder engagement throughout the project, enhancing alignment with user needs.
1. Project Size &Complexity
2. Requirements
3. Stakeholder Involvement
Notes: Selecting between Waterfall or Agile approaches depends on project specifics; including project size/complexity, requirements, and stakeholder involvement. A careful assessment of these factors can lead to a more successful project outcome tailored to the organization’s needs and goals.

## Slide 6: References:
Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile: Principles and Practices for an Adaptive Approach.